Closeout Scorecard

| Outcome | Target | Final | Status |
| --- | --- | --- | --- |
| Reporting latency | < 60 seconds | Avg 18 seconds, max 54 seconds | PASS |
| Uptime | ≥ 99.9% | 99.93% | PASS |
| KPI accuracy | Zero discrepancies | Verified during pilot, parts, and defects matched, zero discrepancies | PASS |
| Budget | ≤ $6,360 | $6,360 | PASS |

Pilot Latency

| Pilot workday | Date | Daily average latency, seconds | Daily max latency, seconds | Target threshold, seconds |
| --- | --- | --- | --- | --- |
| 1 | Dec 1, 2025 | 16 | 48 | 60 |
| 2 | Dec 2, 2025 | 18 | 54 | 60 |
| 3 | Dec 3, 2025 | 14 | 42 | 60 |
| 4 | Dec 4, 2025 | 19 | 50 | 60 |
| 5 | Dec 5, 2025 | 21 | 52 | 60 |
| 6 | Dec 8, 2025 | 17 | 46 | 60 |
| 7 | Dec 9, 2025 | 15 | 45 | 60 |
| 8 | Dec 10, 2025 | 20 | 53 | 60 |
| 9 | Dec 11, 2025 | 18 | 49 | 60 |
| 10 | Dec 12, 2025 | 22 | 51 | 60 |

Closeout Notes

Closeout date: Dec 12, 2025. The only functional revision made during implementation was updating defect counting to exclude pause codes, which eliminated false defect inflation and resulted in zero discrepancies during verification. Ownership after handover was assigned as follows: the Floor Manager and Quality Manager are the business owners for KPI use, and the internal IT department provides ongoing support.