Test Execution Summary

Pilot monitoring was conducted from December 1, 2025, to December 12, 2025, utilizing Python middleware to execute simulated data loads and perform end-to-end connectivity checks from the machine controller to SQL Server Express and Grafana, initially in a controlled environment and subsequently on the pilot line. The quality standards validated were data validity and system reliability.

Test Results

| Scenario | What was done | Outcome |
| --- | --- | --- |
| Connectivity, Recovery | The network was intentionally disrupted five times during UAT, and the system was observed during restore | Reconnected within 30 seconds in 5 of 5 tests, SQL timestamps and record counts confirmed no lost records |
| Accuracy, Data Validity | Compared dashboard totals to end-of-shift machine totals across ten workdays after pause-code mapping revision | Total parts and defect totals matched exactly, zero discrepancies |
| Load, Performance | Simulated high-speed production for two hours with constant inserts and queries | No outages or lockups, no unhandled exceptions, updates stayed within the 60-second limit |

Pilot Monitoring Results

| Metric | Acceptance criteria | Result | Status |
| --- | --- | --- | --- |
| Reporting latency | < 60 seconds | Avg 18 seconds, max 54 seconds | PASS |
| Uptime | ≥ 99.9% | 99.93% | PASS |
| KPI accuracy | Zero discrepancies | Matched across ten workdays | PASS |

Pilot Sign Off

| Field | Value |
| --- | --- |
| Pilot completion date | December 12, 2025 |
| Approvers | Quality Manager, IT Representative |
| Acceptance decision | Accepted for proceeding past pilot phase |
| Key note | Defect logic updated to exclude pause codes, then verified with zero discrepancies |